## Slide 1: Technologien
ID | Category | Risk | Current Status | Probability of occurence | Impact | Trend | Measures
R01 | Set-Up | The development environment cannot be installed successfully | VPN/Jira/Git have been installed successfully | Low | High | → | No measures needed as of now
R02 | Set-Up | The first Task is too difficult the code is too complex | No tasks have been assigned | Low | High | → | Learning the programming languages and the frameworks